VERNEN™ PLATFORM BUILD PRIORITY MATRIX

24 Buildable Features — Ranked by Difficulty & Presentation Impact

February 25, 2026  |  Confidential  |  VERNEN™ IP Manifest

# EXECUTIVE SUMMARY

LegalZoom operates 7 tools across a $682M/year platform serving 4M+ customers with 1,300 attorneys and 31 practice areas. VERNEN™ currently deploys 16 proprietary capabilities across 18 high-stakes practice areas. This matrix prioritizes 24 additional features that complete the competitive picture and position VERNEN™ as the definitive legal technology platform.

Features are organized into four tiers based on build-to-impact ratio: what delivers maximum presentation and competitive value relative to development effort.

■  TIER 1: BUILD FIRST — High Impact / Low-Medium Difficulty

These features are buildable now, deliver immediate presentation impact, and create visible separation from LegalZoom.

| # | FEATURE | BUILD | TIME | IMPACT | PRESENTATION VALUE |
| --- | --- | --- | --- | --- | --- |
| 1 | Pre-Packaged Case Intake | LOW | 1-2w | CRITICAL | Attorney sits down, case is already organized. This is the single most compelling demo moment. |
| 2 | Opposing Document Audit | LOW | 1w | CRITICAL | Already built into audit framework. Package as standalone attorney-facing tool. |
| 3 | Auto Authority Compilation | LOW | 1-2w | CRITICAL | Citation validator + statute retrieval already exist. Wire them to audit output. |
| 4 | Plain Language Translation | LOW | 1w | HIGH | 13-language engine exists. Layer non-legal explanations on audit findings. |
| 5 | Brief/Motion Template Engine | MED | 2-3w | CRITICAL | Pre-populated from audit findings. Attorney reviews/edits/files. Massive time savings. |
| 6 | Evidence Organization Engine | MED | 2w | HIGH | Auto-numbered exhibits cross-referenced to filing points. Visual in demo. |
| 7 | Court-Specific Local Rules | MED | 2-3w | HIGH | California county rules integration. Formatting, filing requirements, department rules. |
| 8 | Deadline/Calendar Integration | MED | 2w | HIGH | CCP timeline auto-calculation from filing/service dates. Calendar sync. |

■  TIER 2: BUILD SECOND — High Impact / Medium Difficulty

These require more infrastructure but significantly expand the platform’s value proposition for both attorneys and pro se users.

| # | FEATURE | BUILD | TIME | IMPACT | PRESENTATION VALUE |
| --- | --- | --- | --- | --- | --- |
| 9 | Service of Process Tracker | MED | 2w | HIGH | Who served, when, method, proof status, deadline calc. Essential for litigation. |
| 10 | Hearing Prep Module | MED | 2-3w | HIGH | What judge expects, order of proceedings, what to bring. Pro se game-changer. |
| 11 | Step-by-Step Filing Guide | MED | 3w | HIGH | Form ID, field-by-field, location, fee. Guided Document Navigator extension. |
| 12 | Notification Engine | MED | 2w | MEDIUM | Push alerts: deadlines, filings, audit completions, case status changes. |
| 13 | Version Control + Diff | MED | 2w | HIGH | Track document changes. Catch altered court orders. Forensic-grade integrity. |
| 14 | Chain of Custody Logging | MED | 1-2w | HIGH | Every upload/edit/access/export timestamped. Evidentiary chain preservation. |
| 15 | Voice-to-Document | MED | 3w | HIGH | Client speaks, VERNEN™ transcribes, structures, identifies issues, routes to audit. |
| 16 | Co-Counsel Collaboration | MED | 3-4w | MEDIUM | Multi-attorney shared audit dashboard. Real-time annotations and history. |

■  TIER 3: BUILD THIRD — Medium Impact / Higher Difficulty

These are differentiators that require partnerships, external integrations, or significant backend infrastructure. High value but longer runway.

| # | FEATURE | BUILD | TIME | IMPACT | PRESENTATION VALUE |
| --- | --- | --- | --- | --- | --- |
| 17 | Encrypted Document Vault | HIGH | 4-6w | HIGH | Attorney-client privilege protection. LegalZoom explicitly disclaims privilege. |
| 18 | Billing Integration Hooks | HIGH | 3-4w | MEDIUM | Export to Clio/MyCase/PracticePanther. Time tracked per audit module. |
| 19 | Conflict Check Assist | HIGH | 3w | MEDIUM | Cross-reference parties against firm client base. Requires firm data access. |
| 20 | Outcome Probability Model | HIGH | 4-6w | HIGH | Based on audit findings, standards, judicial tendencies. Requires data training. |
| 21 | Referral Network + Metrics | HIGH | 4-6w | HIGH | Transparent attorney ratings: outcomes, response times, audit compliance scores. |

■  TIER 4: STRATEGIC ROADMAP — Revenue Infrastructure

These are business model features. They don’t demo well but generate recurring revenue and market lock-in.

| # | FEATURE | BUILD | TIME | IMPACT | PRESENTATION VALUE |
| --- | --- | --- | --- | --- | --- |
| 22 | CLE Credit Tracking | HIGH | 6-8w | MEDIUM | Accredited training on audit frameworks. Recurring attorney engagement hook. |
| 23 | API Marketplace | HIGH | 8-12w | MEDIUM | Third-party plugins: e-filing, skip tracing, public records, background checks. |
| 24 | White-Label Licensing | HIGH | 8-12w | HIGH | Firms brand VERNEN™ as their own. Recurring SaaS revenue. Market multiplier. |

# BUILD TIMELINE SUMMARY

| TIER | FEATURES | EST. TIME | IMPACT | STATUS |
| --- | --- | --- | --- | --- |
| Tier 1: Build First | 8 features | 4-6 weeks | CRITICAL | Presentation-ready |
| Tier 2: Build Second | 8 features | 6-10 weeks | HIGH | MVP completion |
| Tier 3: Build Third | 5 features | 8-12 weeks | HIGH | Partnership-dependent |
| Tier 4: Roadmap | 3 features | 12-20 weeks | MEDIUM | Revenue infrastructure |

# KEY INSIGHT

Tier 1 features (#1-#8) are largely extensions of capabilities VERNEN™ already possesses. The audit engine, citation validator, multilingual framework, and guided navigator are already deployed. Tier 1 is packaging and presentation — not new engineering. This means the highest-impact features are also the fastest to build.

LegalZoom’s 7 tools are a scheduling and payment pipeline. VERNEN™’s 40 features are a legal intelligence platform. The comparison is not competitive — it’s categorical.

VERNEN™  |  IP Manifest Filed February 2, 2026  |  All Rights Reserved